DEVELOPMENT COST

Hosting - 800 ZAR paid annually

Domain - 486 paid once

Total for setting up hosting and domain purchase 1286

Full implementation: 56,650 ZAR (All the 3 phases) + 3 months of free after live support

Phase 1: MVP1(This is the most expensive phase as this is where the major core system is built and implemented)

Total cost for MVP1: 34,216 ZAR

Down payment: 20,000 ZAR

Balance payable after full MVP1 implementation: 14,216

Cost of hosting and domain purchase paid in phase 1 = 1286 ZAR

Total downpayment = 21,286 ZAR

Payment upon completion of phase1: 14,216 ZAR

The MVP1 total cost also includes 960 ZAR(This is not paid by you, I pay for this) paid to google to buy posting platform for the mobile app, it’s a non-renewable fee, paid once for any company to post their app on playstore

Phase 2: Total cost: 12,716 ZAR

Phase 3: Total cost: 11,411 ZAR

Should the client want a refund before 1 week of down payment full amount will be refunded, should the refund be requested beyond 1 week to 3 weeks, 70% of the downpayment will be refunded, past 3 weeks no refund considering the progress of work done.
Should the I, the developer feel I am unable to continue the implementation, I shall refund the full downpayment made by the client regardless to work already done.

Each phase of implementation comes with 1 month of post launch support including user training.

I will also do free search engine optimization for 3 months to ensure the platform appears in top pages of search engines e.g. google search, this will also include free site indexing to ensure the platform is fully visible to google.

The following will be build in phase 1:

1️ Identity & Access

--------------------------------------------------------------------

Purpose: User authentication, authorization, multi-tenant management, zero-trust foundation

Functionalities:

- User signup/login (email, phone)

- Password hashing (Argon2 / bcrypt)

- Role-based access control (user / org / admin)

- Tenant-aware access and isolation

- Service accounts for microservices

- Session management & token revocation

- Password recovery and reset

- MFA (optional, phase 2)

- OAuth/OpenID Connect integration (optional)

- SSO integration (optional)

- Audit logs for login, password changes, role changes

- Rate-limiting & brute-force protection

- Account suspension/deletion (optional, GDPR compliance)

MVP Scope:   Signup/login, role assignment, tenant isolation, password hashing, basic audit logs

Phase 2/3: MFA, OAuth/SSO, account lifecycle management

====================================================================

2️Media & Document Subsystem (P1 - Critical MVP)

--------------------------------------------------------------------

Purpose: Handle CVs, portfolios, images, audio/video securely

Functionalities:

- Upload CV/document (PDF, DOCX, TXT)

- Compress files before storage

- Validate file type, MIME type, size

- Malware/macro/script detection

- Sanitization: remove macros, embedded scripts, standardize formats

- Hash/checksum for file integrity

- Store canonical text (OCR/transcripts)

- Encrypt at rest (AES-256)

- Object storage (S3/GCS/Azure Blob)

- Multi-region replication

- Versioning

- Metadata extraction (pages, duration, resolution)

- Tag skills/entities from text

- Optional: Audio/video transcription

- Optional: NSFW / forbidden content detection

MVP Scope:   Upload CV, compress, validate, malware scan, sanitized storage, extract text

Phase 2/3: Full media types, transcription, advanced skill tagging

====================================================================

3️ Opportunity & Work Subsystem (P1 - Critical MVP)

--------------------------------------------------------------------

Purpose: Organizations post opportunities; users apply

Functionalities:

- Organization profile management

- Post opportunity: title, description, skills, location, duration

- Opportunity types: internship, volunteer, job, micro-project

- Manage application periods/deadlines

- Max applicants

- Track application status (submitted, reviewed, shortlisted, accepted/rejected)

- Attach media (portfolio)

- Skills tagging (JSONB for flexibility)

- Search & filter opportunities

- Optional: Opportunity analytics (views, applications)

- Optional: Reminders, expiration

MVP Scope:   Post opportunity, browse opportunities, apply, track status

Phase 2/3: Analytics, automated reminders, skill tagging

====================================================================

4️ Talent Intelligence & Skills Graph (P1 - Critical MVP)

--------------------------------------------------------------------

Purpose: Analyze and structure talent skills, certifications, experience

Functionalities:

- Extract skills from CV/media text

- Map skills to standardized taxonomy

- Store user skills graph (Neo4j)

- Track experience, certifications, achievements

- Compute basic employability score

- Version skills over time (skill history)

- Recommend upskilling opportunities (phase 2)

- Match skills to roles/opportunities

- Optional: AI-based skill inference

- Optional: Behavioral / soft skill scoring

MVP Scope:   Extract skills, compute employability score, store in DB

Phase 2/3: Graph relationships, AI inference, soft skill scoring

====================================================================

5️ Matching & Allocation Subsystem (P1 - Critical MVP)

--------------------------------------------------------------------

Purpose: Connect users to opportunities based on skills/experience

Functionalities:

- Compute match score between user and opportunity

- Rank top N matches

- Provide reasoning for match (skills match, experience)

- Track match history

- Confirm/decline matches

These will be implemented in last phase:

AI-driven recommendations

Suggest alternative opportunities

Multi-criteria weighting (skills, location, availability)

Batch matching for bulk opportunities

MVP Scope:   Basic skill-based match, top matches

Phase 2/3: Advanced AI, multi-criteria, batch matching

====================================================================

6️ System Integrations & APIs (P1/P2)

--------------------------------------------------------------------

Purpose: Enable external integrations, app/mobile frontends, event pipelines

Functionalities:

- REST/GraphQL APIs for all subsystems

- API key security & rate limiting

- Event-driven integrations (Kafka/Event Bus)

- Webhooks for real-time updates

- Optional: Third-party services (learning, credential verification)

- Optional: Mobile SDK integration

- Optional: SSO endpoints

MVP Scope:   Basic APIs for Identity, Opportunities, Applications, Media, Matches

Phase 2/3: Event-driven architecture, webhooks, third-party integrations

This is the phase we implement and create full functional, and personalized dashboards for:

users

They are able t track personal achievements, certifications, matching percentage for different available opportunities, and so many other functionalities.

Admins:

This is the super user, their dashboards span across system optimization, logging, security, access control, user management, organization management, data moderations, data store management etc.

Organizations:

Track talents tied to them, post opportunities, get AI insights of best candidate of each posted opportunity, think of when u need someone for an opportunity and the system has a good match for you in real time, organizations can have personalized calendars where they can schedule meetings with talents, they can do interviews, they can post results. They can view history of a talent, organization can track how their talents are doing, will be able to extend or reduce time frames and also recommend talents to other organizations.

THERE will be more dashboards including HR, analytics, reporting, attendance  and more.

The mobile application will also be built in phase 1, this is because it’s a minimal interface consuming data from the already build core system.

We shall discuss phase 2 implementation strategy when time comes.